lovelace-house-card

Claude Code Handoff Document

| Project | lovelace-house-card |
| --- | --- |
| Target Repo | squizzer73/lovelace-house-card |
| Card Type | type: custom:house-card |
| Stack | Lit v3, Rollup, ES modules |
| HACS | Frontend plugin — single JS file |
| HA Min Version | 2024.1.0 |
| Handoff Date | 7 May 2026 |
| Status | Phase 1 + 2 scaffolded — ready to wire into HA |

# 1. Project Concept

A visual house floorplan card for Home Assistant. Rather than requiring accurate SVG floorplans, the user builds a schematic representation of their home using a grid-based editor — painting rectangular rooms on a configurable grid per floor. At runtime the card displays entity states directly on the floorplan.

## Design Goals

- Grid-based, not pixel-perfect — rooms are rectangles on a configurable grid

- Multi-floor support — tabs on mobile, side-by-side on wallboard

- Entity state visualisation — lights, occupancy, temperature per room

- Visual editor in Lovelace — no YAML hand-editing required for layout

- HACS-publishable — single JS file, standard registration

## Deliberate Constraints (decided in scoping)

| Decision | Rationale |
| --- | --- |
| Rectangles only (no L-shapes) | Dramatically simplifies the grid editor. L-shapes can be approximated with two rooms. |
| Scales to card width | Works on mobile dashboard and large wallboard without config changes. |
| Lights: on/off only (v1) | RGB/colour temp deferred to future iteration. |
| Occupancy: binary_sensor only (v1) | Person entity / ESPresense presence deferred. |
| Config in dashboard YAML | Standard HA card pattern — no separate storage needed. |
| Single card (not panel) | Simpler registration; wallboard achieved by placing card full-width. |

# 2. Architecture

## File Structure

lovelace-house-card/

src/

house-card.js          ← Runtime display card (Lit)

house-card-editor.js   ← Visual editor component (Lit)

dist/

house-card.js          ← Minified production build (Rollup)

.github/workflows/

release.yml            ← Auto-builds + attaches JS to GitHub release

package.json            ← Rollup build pipeline

rollup.config.js

hacs.json               ← HACS manifest

README.md

## Component Roles

| File | Registers as | Role |
| --- | --- | --- |
| house-card.js | house-card | Runtime: renders floorplan, reads hass states, floor tabs |
| house-card-editor.js | house-card-editor | Editor: grid painter, room naming, entity binding |

## Editor State Machine

The editor component uses a three-state machine:

- FLOORS — list floors, add/delete floors, set grid dimensions, set card title

- GRID — grid painter for a specific floor; drag to draw rooms, click room to edit

- ROOM — entity binding for a specific room (light, occupancy, temperature)

Navigation: FLOORS → GRID (click ✏️ on a floor) → ROOM (click a room overlay or list item). Back buttons return up the chain. Config is fired via config-changed on every mutation.

## Config Schema

{

type: "custom:house-card",

title: "My House",

floors: [

{

id: "ground",        // string, unique

name: "Ground Floor",

cols: 8,             // 4–16

rows: 6,             // 3–12

rooms: [

{

id: "lounge",    // string, unique

name: "Lounge",

col: 0,          // 0-indexed grid position

row: 0,

width: 3,        // in grid cells

height: 2,

color: "#4a90d9", // hex, auto-assigned on creation

entities: {

light: "light.lounge",

occupancy: "binary_sensor.lounge_motion",

temperature: "sensor.lounge_temperature"

}

}

]

}

]

}

# 3. Build Phases & Status

| 1 | Grid Editor + Room Definition | COMPLETE |
| --- | --- | --- |

- Floor tabs (configurable count, named) — done

- Grid size picker per floor (4–16 cols, 3–12 rows) — done

- Click-drag to select rectangle → name it → saves as room — done

- Overlap detection — prevents rooms being drawn over existing rooms — done

- Visual overlays of defined rooms on the grid — done

- Delete rooms (hover → ✕ button) — done

- Room colour auto-assignment from preset palette — done

| 2 | Entity Binding + Runtime Display | COMPLETE (scaffold) |
| --- | --- | --- |

- Per-room entity binding in editor: light, occupancy, temperature — done

- Runtime card reads hass.states for each bound entity — done

- Light on/off: room glows amber when light entity state === "on" — done

- Occupancy: green dot indicator when binary_sensor state === "on" — done

- Temperature: value + unit overlaid top-left of room cell — done

- Floor tab switching at runtime — done

| 3 | Polish & UX Improvements | TODO |
| --- | --- | --- |

- Replace raw entity ID text inputs with ha-entity-picker component

- Touch/pointer events in grid painter (currently mouse-only, breaks on tablet editor)

- Side-by-side floor layout for wallboard mode (currently always tabs)

- Room rename from the ROOM editor state (name is currently fixed at creation)

- Light group support — currently single entity; extend to handle group on/off aggregate

- Wallboard vs mobile layout config option

- Icon customisation per room

- RGB / colour temperature light state (future iteration)

- Person entity occupancy (ESPresense / iCloud3) — future iteration

# 4. Getting Started in Claude Code

## Step 1 — Create the GitHub repo

- Create squizzer73/lovelace-house-card on GitHub (public)

- Push the scaffold files from this session

- The release workflow (.github/workflows/release.yml) will auto-build and attach dist/house-card.js to any published GitHub release

## Step 2 — Local dev setup

git clone https://github.com/squizzer73/lovelace-house-card

cd lovelace-house-card

npm install

npm run dev    # watch mode — rebuilds on save

Then symlink or copy dist/house-card.js to your HA /config/www/ directory. Add the resource in HA:

resources:

- url: /local/house-card.js

type: module

## Step 3 — First things to tackle in Claude Code

|  | Task | Notes |
| --- | --- | --- |
| 1 | Wire into real HA instance | Load card, add to dashboard, verify editor opens and config-changed fires correctly |
| 2 | ha-entity-picker swap | Replace the three text inputs in the ROOM editor state with ha-entity-picker. Import from "../../components/ha-entity-picker.js" — check HA version for correct import path. |
| 3 | Touch events | Grid painter uses mousedown/mousemove/mouseup. Add equivalent pointer events (pointerdown etc.) for tablet/touchscreen editor use. |
| 4 | Room rename | Add a name input to the ROOM editor state so rooms can be renamed after creation. |
| 5 | HACS submission | Once v0.1.0 tagged + release workflow proven, submit to HACS default repo. |

# 5. Key Implementation Notes

## Grid Rendering Approach

Both the editor and the runtime card use a percentage-based positioning system — no pixel values. The grid canvas uses padding-bottom: (rows/cols * 100)% to maintain aspect ratio, and all rooms are positioned with left/top/width/height as percentages derived from their col/row/width/height values divided by the grid dimensions. This means the card scales automatically to any card width.

## Config-Changed Pattern

The editor fires a config-changed CustomEvent on every mutation (add floor, delete floor, add room, delete room, update entity). This is the standard HA editor contract — HA catches this event and updates the dashboard YAML in real time. The config object is always deep-cloned before mutation to avoid reference issues.

## Overlap Detection

When a drag is completed in the grid painter, before prompting for a room name, the code checks the new rectangle against all existing rooms using AABB intersection. If any overlap is detected, the drag is silently discarded. This keeps the config valid without needing a complex constraint solver.

## Room Colour Assignment

Colours are auto-assigned from an 8-colour palette (ROOM_COLORS array in house-card-editor.js) using modulo on the current room count. The colour is stored in the room config object and used for the editor overlay. The runtime card currently uses CSS-based glow rather than the room colour directly — this could be extended.

## getStubConfig

The card registers a getStubConfig() static method that returns a valid starting config with one empty ground floor. This is what HA shows when a user adds the card from the card picker without any existing config.

## HACS Registration

The card appends itself to window.customCards on load. HACS and HA use this array to populate the card picker. The hacs.json file marks this as a Lovelace frontend resource. On release, the GitHub Action builds and attaches house-card.js — HACS downloads this single file.

# 6. Suggested Claude Code Session Opener

Paste this at the start of your Claude Code session to re-establish context:

I'm building a custom Lovelace card for Home Assistant called lovelace-house-card (squizzer73/lovelace-house-card). It's a grid-based visual floorplan card built with Lit v3 and bundled with Rollup for HACS distribution. The card has two Lit components: house-card.js (runtime display) and house-card-editor.js (visual editor). The editor has three states: FLOORS, GRID (grid painter for drawing rectangular rooms by click-drag), and ROOM (entity binding for light, occupancy, temperature). Phase 1 (grid editor) and Phase 2 (entity binding + runtime display) are scaffolded and building cleanly. Phase 3 priorities are: ha-entity-picker swap in the room editor, touch/pointer events for the grid painter, room rename in editor, and eventually HACS submission. My HA instance runs on an M2 Mac Mini via Docker. I have Lit v3, Rollup 4, and the project builds to dist/house-card.js. First task: [describe what you want to tackle].

lovelace-house-card · Claude Code Handoff · squizzer73